STR Report

for

Yuzu Asian Kitchen — yuzuasiankitchen.orderss.co.il

| Author: | Denis |
| --- | --- |
| Approved by: | ___________________ |
| Version: | 1.1 |

# 1. General

The purpose of this document is to summarize the test results and provide added value based on these results.

The results of this document allow the user/project manager to make a decision on whether to move the system to the next stage.

System under test: Yuzu Asian Kitchen (yuzuasiankitchen.orderss.co.il) an online food ordering platform with a menu, shopping cart, checkout flow, login/registration, and multi-language support (Hebrew, English, French, Spanish, Arabic).

# 2. Test Execution

## 2.1 Description of Test Execution

Testing was carried out in 3 main rounds, guided by the Web Site Testing Checklist (Client Side + Server Side):

Round 1  Initial site walkthrough (Usability, GUI, Links, Navigation, Compatibility), covering the menu, cart, registration/checkout forms, and localization (5 languages). 25 raw findings were recorded, consolidated into 10 unique bugs after root-cause analysis  20 of the 25 findings were duplicates of the same localization bug (4 pages × 5 languages).

Round 2  Additional focused testing on the shopping cart, search engine, coupon code, browser navigation (back/forward), cookies, and print behavior. 3 additional bugs were found, including one critical.

Round 3  Boundary value and input validation testing on Checkout/Registration forms: unlimited length accepted in the order comment field (34,012 characters accepted with no limit), unlimited length in other form fields, and no character filtering on the name field (digits and HTML markup accepted with no validation). 3 additional bugs were found, all reproduced on both tested branches (Haifa and Rishon LeZion)  indicating a platform-level defect rather than per-branch configuration.

Testing was performed in Chrome 125 on Windows 11. Firefox and Safari testing is being performed separately, manually, by the tester and is not included in this document. Server Side testing (Security, Performance, Load) was not performed within the scope of this project  see recommendations in section 4.2.

## 2.2 Summary of Test Execution

Testing was conducted as exploratory testing guided by the Web Site Testing Checklist, rather than execution of a pre-planned formal Test Case suite. The table reflects the number of checklist items actually reviewed:

| Round | Checklist items reviewed | Bugs found | Unique bugs | Notes |
| --- | --- | --- | --- | --- |
| Round 1 | ~45 (Usability, GUI, Links, Navigation, Localization) | 25 | 10 | 20/25 were localization duplicates |
| Round 2 | ~20 (Cart, Search, Coupon, Nav history, Cookies, Print) | 3 | 3 | Includes 1 critical bug |
| Round 3 | ~10 (Boundary Values, Input Validation) | 3 | 3 | Reproduced on both branches |

Total: 16 unique bugs recorded in the tracking systems (Jira, Excel).

# 3. Test Results

## 3.1 Bug Reports by Round

| Round | Critical | High | Medium | Low |
| --- | --- | --- | --- | --- |
| Round 1 | 0 | 2 | 8 | 0 |
| Round 2 | 1 | 1 | 1 | 0 |
| Round 3 | 0 | 0 | 3 | 0 |
| Total | 1 | 3 | 12 | 0 |

## 3.2 Bug Reports by Status

As of this report, all 16 reported bugs are in "Open" status:

| Bug Status | Round 1 | Round 2 | Round 3 | Total |
| --- | --- | --- | --- | --- |
| Open | 10 | 3 | 3 | 16 |
| Closed | 0 | 0 | 0 | 0 |
| Reopened | 0 | 0 | 0 | 0 |

Several hypotheses were investigated and ruled out as False Positives during testing: phone number formatting, email validation (correctly shown in red on submit), city autocomplete (does not exist), mobile compatibility at 500px, and cookies (cart is stored in localStorage, not cookies working as intended). Additionally, the browser Back button correctly preserves cart state; the Forward button does not restore the Checkout step logged as an observation, not a formal bug. One additional finding (missing dedicated print stylesheet) remains an unconfirmed bug candidate and was not included in the final count.

# 4. System Quality Assessment

## 4.1 Bug Status for the Tested System

| Bug Status | Critical | High | Medium | Low |
| --- | --- | --- | --- | --- |
| New | 1 | 3 | 12 | 0 |
| Will be fixed later | 0 | 0 | 0 | 0 |
| Will not be fixed | 0 | 0 | 0 | 0 |
| Cannot reproduce | 0 | 0 | 0 | 0 |
| Not a bug | 0 | 0 | 0 | 0 |
| Reopened | 0 | 0 | 0 | 0 |

## 4.2 Conclusions and Recommendations

Conclusions:

• The site is not ready for production release without fixing one critical bug (BUG-012) closing the drink upsell modal wipes the entire cart, including already confirmed items.

• 3 High-severity bugs affect user experience: no limit on add on quantity (BUG-001), duplicate cart lines (BUG-002), and search that fails to return relevant results (BUG-011).

• 9 Medium-severity bugs from Round 1, mostly related to localization and lack of user feedback.

• 3 additional Medium-severity bugs were found in Round 3 (boundary-value testing): no length limit on the order comment field (34,012 characters accepted BUG-014), no length limit on other form fields (BUG-015), and no character filtering on the name field digits and HTML markup accepted and rendered back in the UI (BUG-016). All three were reproduced on both tested branches, indicating a shared platform-level defect rather than local configuration.

• Cross-browser testing (Firefox, Safari) is being performed separately; Server Side testing (security, performance, load) was not performed within this project's scope.

Recommendations:

1. Fix BUG-012 immediately before any further production release this is the highest business risk.

2. Add a quantity limit for paid add-ons and fix the merge logic for identical cart lines.

3. Perform a full content audit of the legal pages' translations across all 5 supported languages.

4. Add length and character validation to all Checkout/Registration form fields both client-side and server-side.

5. Complete Server Side testing (security, load) in an additional test round.

6. Add clear error messages everywhere a user action currently fails silently.